## Slide 1: Predictive Maintenance Project Proposal
Objective
The objective of this project is to develop a machine learning model that predicts equipment failures before they occur with 90% accuracy.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Outline project workflow
Collect historical data and sensor data
Milestone 1
Milestone 2
Milestone 3
Milestone 4
Constructing and Executing stages
Project workflow shared with all team members
Data collected
Stakeholders updated
2-3 weeks
Clean data
Perform exploratory data analysis
Cleaned data
Most important features identified
Stakeholders updated
2-3 weeks
Finalize modelling strategies
Build machine learning
Models
Test models for accuracy
Trained machine learning models
Stakeholders updated
4 weeks
Finalize results
Share results & insights with stakeholders
Prepare executive summary
Executive summary
Project report
Results presented to stakeholders
3 weeks